Daily Standup Notes

# Team Member Name

Development Team Member - Backend Specialist

# What did I do yesterday?

- Completed backend API for scoring algorithm  
- Implemented UI validations for questionnaire fields

# What will I do today?

- Begin work on suitability ruleset  
- Prepare demo environment

# Any blockers?

- Awaiting access to staging CRM API

# Summary Section

Progress made on backend API and questionnaire validations. Team is transitioning to suitability ruleset development and demo preparation. Blocker identified due to pending CRM API access.

# Risks / Issues Identified

- Delay in CRM API access may impact suitability ruleset integration timeline  
- UI validation dependencies require coordination with frontend team

# Dependencies Raised

- Dependency on CRM API team for providing staging access  
- Dependency on compliance team for suitability ruleset inputs

# Escalations (if any)

- Escalation to IT support team for expediting CRM API staging access